Week 2 — Project proposal

22AIE304 Deep Learning · End-semester project · Due 23:59 IST, Monday 12 October 2026 · Two pages, references excluded

| Field | Entry |
| --- | --- |
| Team number and card | 05 |
| Project title | T05 — I1 — Satellite Telemetry Anomaly Detection |
| Members | K Hemalatha Reddy (BL.SC.U4AIE24018) B Parameshwar Reddy (BL.SC.U4AIE24019) Jagan Sai Kumar (BL.SC.U4AIE24020) |
| Shared tracks (A–E) only: what your members contributed to the joint Weeks 1–2 phase, in one line | Individual project — no shared track phase |

## 1. Question and claim

Research question: Can a small nominal-only deep autoencoder reliably detect anomalies in OPSSAT-AD satellite telemetry fragments, and does adding a spectrogram representation improve detection compared to classical baselines?

Core experiment 1: One small 1-D convolutional autoencoder versus Isolation Forest, PCA reconstruction error, and a trivial threshold detector on OPSSAT-AD under nominal-only training. Thresholds calibrated at the 99th percentile of nominal development scores. Primary metrics: precision, recall, F1 on the test set; nominal dev alarm rate (false-alarm rate) on the dev partition.

Core experiment 2: Audit of SMAP P-1 and MSL C-1 — a no-attention 1-D autoencoder fitted independently per stream versus the three classical controls. Primary metric: unadjusted point F1. Point-adjusted F1 is reported separately as a clearly labelled audit figure and is never used for threshold selection.

Limits: Both experiments use nominal-only training. Any supervised formulation is a separately labelled cross-regime demonstration. Conclusions are limited to the tested algorithms, the declared label-access regime, and the native protocol of each benchmark.

## 2. Data and EDA

OPSSAT-AD (Zenodo 12588359, issued bundle): 2,123 single-channel telemetry fragments across 9 channels (CADC0872–CADC0894). 434 anomalous (20.44%), 1,689 nominal. Train/test split gives 1,594 / 529 fragments. Fragment lengths: min 8, median 70, max 1,040 samples; 1,748 of 2,123 (82.3%) shorter than 256 samples — resampling predominantly upsamples. Two thin channels: CADC0886 (5 nominal training fragments, 0 in development) and CADC0890 (3 nominal training, 0 nominal test). segments.csv: 17,970,946 B; dataset.csv: 507,568 B. Both verified against manifest.

SMAP/MSL (issued with cards, TranAD commit 7ffb98d): pre-scaled continuous streams in [−1, 1] (test-set scaling — inherited limitation, not fixable). P-1: train 2,872 × 25, test 8,505 × 25, 3 anomaly intervals, 751 anomalous test points (8.83%). C-1: train 2,158 × 55, test 2,264 × 55, 2 anomaly intervals, 312 anomalous test points (13.78%). Column 0 is the primary sensor input (Annex D6). C-1 training stream reaches 2.19 while test spans [−1, 1], consistent with test-set scaling. Split ID files: T05_I1_opssat.csv, T05_I1_smap_msl.csv.

## 3. Split protocol

OPSSAT-AD split unit: one fragment (contiguous segment per channel). Provided train/test split used as issued. Within 1,273 nominal training fragments, segment IDs ordered by SHA-256 of '22|<segment_id>'; first floor(20%) = 254 reserved as nominal development; remaining 1,019 are fitting fragments. Anomalous training fragments (321) are excluded from the nominal-only core. Leakage check: dev split reproduced independently — exact match with issued OPSSAT_nominal_dev_segments.csv (0 differing IDs). Test fragments kept strictly unseen for all threshold decisions.

SMAP/MSL split unit: contiguous time-step range within a stream. Published train/test files used as issued. Nominal training stream split: first 80% as fitting (P-1: steps 0–2296; C-1: steps 0–1725), 256-step guard gap (P-1: 2297–2552; C-1: 1726–1981), last 20% as calibration (P-1: 2553–2871; C-1: 1982–2157). Windows: 256 steps, stride 64 for training, stride 1 for scoring. Padded prefix/suffix values masked from losses.

Split files: T05_I1_opssat.csv · T05_I1_smap_msl.csv · T05_I1_split_summary.csv

## 4. Non-DL baseline

| Metric (from your card) | Validation | Support (n samples, n units) |
| --- | --- | --- |
| OPSSAT-AD test F1 (primary) Iso Forest / PCA / Trivial (support: 113 pos / 416 neg) | Dev alarm rate (nominal-only) Iso/PCA/Trivial: 3/254 (1.2%) Note: F1 undefined on dev (nominal-only) | Test: 529 frags 113 anomalous / 416 nominal |
| SMAP P-1 unadj. point F1 Iso=0.2728 / PCA=0.3833 / Triv=0.2247 PCA pt-adj (AUDIT): 0.6821 | Calibration stream (cal): 319 steps | Test: 8,505 steps 751 anomalous (8.83%) |
| MSL C-1 unadj. point F1 Iso=0.2597 / PCA=0.2569 / Triv=0.2967 Trivial pt-adj (AUDIT): 0.3300 | Calibration stream (cal): 176 steps | Test: 2,264 steps 312 anomalous (13.78%) |

## 5. Literature

All baselines use training-only standardisation and the same 6-feature summary vector: mean, std, min, max, slope, lag-1 correlation. Undefined features imputed by training median. All thresholds calibrated at the 99th percentile of nominal development / calibration scores. No test labels used for any threshold decision.

OPSSAT-AD (dev nominal-only — alarm rate = false-alarm rate; F1 on test 529 frags):
  Isolation Forest (100 trees, seed=22): dev alarm 3/254 (1.2%), test F1=0.0164 (P=0.1111, R=0.0088) | support: 113 pos / 416 neg
  PCA recon. error (4 components, ≥95% var): dev alarm 3/254 (1.2%), test F1=0.0630 (P=0.2857, R=0.0354) | support: 113 / 416
  Trivial mean-distance: dev alarm 3/254 (1.2%), test F1=0.0164 (P=0.1111, R=0.0088)
  Constant-all-nominal floor: F1=0.0000

SMAP P-1 unadjusted point (primary): IsoForest F1=0.2728; PCA F1=0.3833; Trivial F1=0.2247
  PCA point-adjusted (AUDIT ONLY): F1=0.6821
MSL C-1 unadjusted point: IsoForest F1=0.2597; PCA F1=0.2569; Trivial F1=0.2967
  SMAP/MSL inherited limitation: test-set scaling (Annex D6). Point-adjusted F1 uses test labels in the scoring adjustment; never used for tuning or as headline.

## 6. Plan to the Week 5 demo

| Component | Owner | Reviewer | Target week |
| --- | --- | --- | --- |
| 1-D convolutional autoencoder (OPSSAT-AD) | B Parameshwar Reddy | Jagan Sai Kumar | Week 3 |
| 2-D spectrogram autoencoder (OPSSAT-AD) | K Hemalatha Reddy | B Parameshwar Reddy | Week 3 |
| Temporal attention + no-attention ablation (1-D AE) | Jagan Sai Kumar | K Hemalatha Reddy | Week 4 |
| Fusion: recon score + image score (fixed weight 0.5, D0 rule) | B Parameshwar Reddy | Jagan Sai Kumar | Week 4 |
| Core Exp 1 (OPSSAT deep vs. baselines) + SMAP/MSL stream AEs + Core Exp 2 preliminary | All | All | Week 5 (30 Oct 2026) |

## 7. Risks and requests

Anomaly detection in satellite telemetry is a well-studied problem with competing evaluation protocols. Hundman et al. [1] introduced SMAP/MSL and the LSTM-based telemanom detector with point-adjusted F1, motivating the 'published criticism' this project tests. Schmidl et al. [3] benchmarked 71 detectors and found classical methods competitive under strict evaluation, directly relevant to our baseline comparison. Audibert et al. [5] (USAD) and Park et al. [7] (LSTM-VAE) demonstrate reconstruction-based nominal-only deep detectors closely related to our 1-D and 2-D autoencoders. Ruff et al. [6] (Deep SVDD) formalises one-class/nominal-only training. Liu et al. [8] (Isolation Forest) and Jolliffe & Cadima [9] (PCA) provide the classical baseline foundations.

References (separate page; not counted in the two pages)

[1] Hundman et al. Detecting Spacecraft Anomalies Using LSTMs and Nonparametric Dynamic Thresholding. KDD 2018. (D)

[2] Xu et al. Anomaly Transformer: Time Series Anomaly Detection with Association Discrepancy. ICLR 2022.

[3] Schmidl et al. Anomaly Detection in Time Series: A Comprehensive Evaluation. VLDB 2022. (D)

[4] Blazquez-Garcia et al. A Review on Outlier/Anomaly Detection in Time Series Data. ACM CSUR 2021.

[5] Audibert et al. USAD: UnSupervised Anomaly Detection on Multivariate Time Series. KDD 2020.

[6] Ruff et al. Deep One-Class Classification. ICML 2018.

[7] Park et al. A Multimodal Anomaly Detector for Robot-Assisted Feeding Using an LSTM-Based VAE. RA-L 2018.

[8] Liu et al. Isolation Forest. ICDM 2008.

[9] Jolliffe & Cadima. Principal Component Analysis: A Review and Recent Developments. Phil. Trans. R. Soc. A 2016.

[10] Leblanc & Bland. How to Use the False Positive Rate and the Precision-Recall Trade-Off. BJCP 2020. (D)